Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 07/03/2026 |
| --- | --- |
| Team ID | 69a7d7903987a2df4043eaef |
| Project Name | Contact Manager |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Project Setup | USN 1 | Set up Node.js project structure with necessary dependencies | 10 | High | G. Priyadharshini |
| Sprint 1 | User and Contact Schema | USN 2 | Create the schema model for user and contact | 10 | High | G. Priyadharshini |
| Sprint 2 | Controllers | USN 3 | Create the auth and contact controllers | 10 | High | B. N. Shri Harini |
| Sprint 2 | Middleware | USN 4 | Create the jwt authentication and data validation middleware | 10 | High | B. N. Shri Harini |
| Sprint 3 | Routes | USN 5 | Create the auth and contact CRUD routes | 10 | High | K. Sivaranjani |
| Sprint 3 | Server file | USN 6 | Create an server.js file to start the server and define the Api routes | 10 | High | S. Preethi |
| Sprint 4 | Debugging and Testing | USN 7 | Debug the whole project and test the Api’s | 10 | High | R. Nithya Shree |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 20 | 1 Day | 28/03/2026 | 01/03/2026 | 20 | 01/03/2026 |
| Sprint 2 | 20 | 1 Day | 02/03/2026 | 03/03/2026 | 20 | 03/03/2026 |
| Sprint 3 | 20 | 1 Day | 04/03/2026 | 05/03/2026 | 20 | 05/03/2026 |
| Sprint 4 | 20 | 1 Day | 06/03/2026 | 07/03/2026 | 20 | 07/03/2026 |